1 Project scaffold and configuration

• 1.1) Lock repo structure: data-raw/, data-processed/, scripts/, notebooks/, analysis/, reports/, configs/

• 1.2) Add .env-example and config.yaml for paths, language list, aspect keywords, plotting defaults

• 1.3) Bake deterministic seeds and logging conventions across scripts and notebooks

2 Data integrity and normalization checkpoint

• 2.1) Validate row counts and schema of comments.parquet, transcripts.parquet, videos.parquet, corpus.parquet

• 2.2) Run nulls/empties/dup checks; remove exact-duplicate comments per video; trim whitespace-only rows

• 2.3) Produce a short QA report (counts, coverage per GPU model, transcript language histogram; reuse/extend your yt_stats script for baseline outputs).

3 Language handling

• 3.1) Lightweight language filter: keep en, en-US, en-GB, ru, de (others to holdout)

• 3.2) Optional: store detected_lang for comments lacking lang; do not overwrite existing values

• 3.3) Create lang-specific stopword lists for later aspects/keywords

4 Baseline EDA + descriptive statistics pack (audience-facing)

• 4.1) Volume over time by source_type and GPU model

• 4.2) Length distributions: comment length (chars/words), transcript segment duration; median and 95th percentile

• 4.3) Proportion-of-text analysis: total characters, words, and tokens by source_type; share-of-total bars

• 4.4) “Hours on tape”: sum of video durations and sum of caption segment durations; compare as viewing hours vs reading hours (reading time at 200–250 wpm)

• 4.5) Scale comparisons: convert total words into “books equivalent” (e.g., War and Peace ≈ 560–600k words; show how many times your corpus equals that)

• 4.6) Engagement normalization: comments per minute of video, comments per 1k views, replies share vs top-level share

• 4.7) Coverage stats: transcript coverage % (ok/none/error), top transcript languages, videos with zero subs; list “silent or music-only” suspects

• 4.8) Concentration: Gini/Herfindahl of comments across channels and across videos (are a few videos dominating?)

• 4.9) Authors and activity: unique commenters, comments per unique author, new vs repeat authors per model/generation

• 4.10) Temporal dynamics: time-to-first-100-comments, comment velocity in first 24h/7d vs lifetime; align to publish time of day

• 4.11) Token quality signals: unique vocabulary size, type–token ratio, emoji share, punctuation share (questions/exclamations), negation rate (“not”, “never”, “no”)

• 4.12) Outliers & records: longest video, most-commented video, most-liked comment, most languages on a single video

• 4.13) Titles mini-dataset: build titles.parquet and report title length, % with numbers (e.g., “8GB/12GB”), % with “vs/versus”, % with strong stance cues (“don’t buy”, “worth it?”, “beats”)

5 Sentiment baseline (fast, explainable)

• 5.1) Apply VADER or similar lexicon to comments and transcript segments; store compound and label

• 5.2) Aggregate monthly by GPU model × source_type: mean, share_pos/neg, N

• 5.3) Engagement-weighted variant for comments (weights = like_count clipped to ≥0)

6 Aspect and topic signals

• 6.1) Rule-based aspect flags: price/value, performance/FPS, drivers/bugs, VRAM, thermals/noise, coil whine

• 6.2) Optional: keyphrase extraction + clustering; top phrases per month/model

• 6.3) Validate aspect precision on a small labeled slice; refine keyword lists

7 Creator vs crowd divergence

• 7.1) Compare transcripts (creator stance) vs comments (crowd sentiment) per month/model

• 7.2) Identify divergence windows; annotate examples for the report

8 Event alignment and hypothesis tests

• 8.1) Align monthly metrics to launch windows and notable events per generation

• 8.2) “Mining” hypothesis for RTX 30-series: term share over time, log-odds vs 2019 baseline, change-point scan; contrast creator vs crowd

• 8.3) Control for confounders (ETH price, shortages/scalping vocabulary spillover)

9 Titles dataset and stance cues

• 9.1) titles.parquet: tokens, length, pattern flags (vs, VRAM numbers, sponsor hints), stance cues

• 9.2) Correlate title cues with transcript sentiment and crowd response

10 Calibration and anchoring (optional)

• 10.1) Small set of pro reviews/verdicts as low-variance anchors; extract pros/cons/verdict

• 10.2) Weighting scheme to stabilize scales; document caveats

11 Robustness and bias checks

• 11.1) Bot/brigade heuristics (bursty duplicates, link spam); sensitivity with/without

• 11.2) Sarcasm/noise checks; manual error catalog

• 11.3) Language mix sensitivity: English-only vs multilingual subsets

12 Visualization and storytelling

• 12.1) Core charts: volume/time, sentiment/time (creator vs crowd), aspect shares by model, token share by source_type

• 12.2) “Scale” visuals: stacked bars showing text share (comments vs transcripts), “books equivalent” annotation, hours comparison (watch vs read)

• 12.3) Top-K superlatives panel: most-commented video, most languages, fastest 100 comments, longest captioned video

• 12.4) Avoid misleading word clouds; if included, use TF-IDF and place as a side illustration

13 Deliverables and artifacts

• 13.1) Data: data-processed/analysis/{docs_with_sentiment.parquet, monthly_agg.parquet}, titles.parquet, and a small CSV pack (samples)

• 13.2) Figures to reports/figures/ with export-ready PNG/SVG

• 13.3) Narrative: executive summary, 5–7 key findings, 3 visual plates, superlatives and scale comparisons

14 Reproducibility and automation

• 14.1) One-click runner to regenerate processed data and figures

• 14.2) requirements.txt and a short data card (sources, preprocessing, limitations)

• 14.3) Manifest-aware reruns (only changed partitions)

15 Stretch goals (time permitting)

• 15.1) Small transformer for sentiment; compare vs lexicon

• 15.2) Aspect-based sentiment (per-aspect polarity)

• 15.3) Cross-lingual alignment or translation layer

• 15.4) Semantic search over corpus for qualitative pull-quotes

16 Acceptance criteria for “done”

• 16.1) ≥95% video coverage with valid statuses

• 16.2) Monthly sentiment and aspect aggregates per GPU model for both source types

• 16.3) Mining hypothesis evaluated with clear pre/post comparison

• 16.4) ≥3 divergence case studies between creator and crowd

• 16.5) Reproducible pipeline and a concise report with final figures

17 Immediate next actions

• 17.1) Extend yt_stats to compute “books equivalent”, reading hours, comments per 1k views, replies share, transcript coverage %, and the superlatives panel; print a compact summary table for the report.

• 17.2) Execute baseline EDA notebook: volumes, token shares, engagement-normalized rates, and coverage

• 17.3) Run sentiment baseline and write monthly aggregates

• 17.4) Implement the mining lexicon analysis and pre/post plot

• 17.5) Draft first narrative bullets using the new scale/comparison stats for an early demo